I will rewrite the continuation report with the incorrect design assumption removed. The updated version will treat the UI screenshots as current implementation observations only, not as the official design system.

Kora AI / Bujumbura Business Assistant

Development Continuation Report

Version: July 20, 2026

1. Project Overview

Project Name: Bujumbura Business Assistant
Application Brand: Kora AI
Framework: Flutter
Primary Platform: Android
Secondary Platforms: Web/Desktop support currently available through Flutter

Purpose

Bujumbura Business Assistant is a business management application designed to help small and medium businesses manage:

- Product inventory

- Sales records

- Expenses

- Customer debts/payments

- Business insights

- AI-assisted business operations

The application is currently at the prototype stage with the Android version successfully running on physical hardware.

2. Current Development Status

Completed Milestone

Milestone 1 — Android Prototype Running

Completed:

✅ Flutter project restored
✅ Android platform files generated
✅ Android SDK configured
✅ Java/Gradle compatibility fixed
✅ Physical Android device connected
✅ APK successfully built
✅ Application installed on device
✅ UI tested on real hardware

3. Development Environment

Operating System

Windows 11

Build: 26200.8875

Hardware

CPU:

Intel Core i5-8365U

Cores:

8

RAM:

15 GB

4. Flutter Configuration

Flutter SDK:

C:\src\flutter

Version:

Flutter 3.24.3

Dart 3.5.3

Channel:

stable

Verification command:

flutter doctor -v

5. Android Development Setup

Android Studio

Installed:

Android Studio 2026.1.2

SDK:

C:\Users\USER\AppData\Local\Android\sdk

Installed components:

Android SDK Platform 34

Android SDK Platform 36

Android Build Tools

6. Java / Gradle Configuration

Initial Problem

The first Android build failed with:

Failed to transform core-for-system-modules.jar

JdkImageTransform error

Cause:

Flutter was using Android Studio bundled Java 21, which caused compatibility problems with the Gradle configuration.

Solution

Installed:

Eclipse Adoptium JDK 17

Location:

C:\Program Files\Eclipse Adoptium\jdk-17.0.19.10-hotspot

Configured Flutter:

flutter config --jdk-dir="C:\Program Files\Eclipse Adoptium\jdk-17.0.19.10-hotspot"

Verification:

flutter doctor -v

Result:

Java:

OpenJDK Runtime Environment Temurin-17.0.19

7. Android Device Setup

Test Device

Device:

Samsung Galaxy Note 9

Model:

SM N960U

Android:

Android 10

API 29

ADB identifier:

270c77742f017ece

Connected successfully:

adb devices

Output:

270c77742f017ece device

Flutter detection:

flutter devices

Output:

SM N960U (mobile)

android-arm64

8. Original Project Issue

The Flutter project did not contain Android platform files.

Original project structure:

lib/

web/

test/

pubspec.yaml

Missing:

android/

Running:

flutter run

produced:

AndroidManifest.xml could not be found.

No application found for TargetPlatform.android_arm64.

9. Android Platform Restoration

Command used:

flutter create --platforms android --project-name bujumbura_business_assistant .

Generated:

android/

├── app/

├── build.gradle

├── settings.gradle

├── gradle/

└── AndroidManifest.xml

Dependencies restored:

flutter pub get

10. Gradle Memory Issue

Error

Build failed:

The message received from the daemon indicates that the daemon has disappeared.

Crash report:

hs_err_pid24660.log

Cause:

Java memory allocation failure.

The system could not allocate enough memory for Gradle with:

-Xmx4G

11. Gradle Memory Fix

Updated:

android/gradle.properties

Changed memory settings to:

org.gradle.jvmargs=-Xmx2G -XX:MaxMetaspaceSize=512m

android.useAndroidX=true

android.enableJetifier=true

12. Gradle Reset

Command:

cd android

gradlew --stop

Result:

1 Daemon stopped

13. Successful Android Build

Command:

flutter run -d 270c77742f017ece

Successful result:

Built build/app/outputs/flutter-apk/app-debug.apk

Installed:

Installing APK...

Connected:

Syncing files to device SM N960U

Flutter debugging enabled:

Dart VM Service available

Flutter DevTools available

14. Current Application Screens

Dashboard Screen

Currently displays:

- Kora AI branding

- Business owner greeting

- Sales summary

- Expense summary

- Debt summary

- Stock summary

- Quick action buttons

Visible actions:

Record Sale

Scan Receipt

Add Expense

Voice Sale

Assistant input:

Ask Kora...

Inventory Screen

Currently displays:

- Product search

- Product list

- Stock quantity

- Cost price

- Selling price

- Stock warning indicators

- Add product button

Example products:

Fanta Orange

Coca-Cola

Sugar (Imported)

Primus Beer

15. UI Observation

The current application contains different visual styles between screens.

Observed:

Inventory Screen

- Dark background

- Yellow accent elements

- Light text

Dashboard Screen

- Light background

- Colored information cards

- Blue/green/red status sections

Important:

The screenshots only show the current implementation.

The official Kora AI design system has not been confirmed from available information.

No color palette, typography rules, or component guidelines should be changed until the approved design direction is available.

16. Recommended Next UI Process

Before redesigning the interface:

- Confirm official product design requirements.

- Identify:

  - Brand colors

  - Typography

  - Button styles

  - Card styles

  - Navigation design

  - Icon style

- Create Flutter ThemeData based on the confirmed design.

- Apply the design consistently across all screens.

17. Next Development Priorities

Priority 1 — Application Structure Review

Review:

- Existing screens

- Navigation architecture

- State management approach

- Reusable components

Priority 2 — Data Storage

The project already contains database-related packages:

sqflite

path_provider

Recommended database modules:

Products

Fields:

id

name

category

quantity

buyPrice

sellPrice

createdAt

Sales

Fields:

id

productId

quantity

amount

date

Expenses

Fields:

id

title

amount

date

Debts

Fields:

id

customer

amount

status

date

18. AI Assistant Development

Future functionality:

Business questions:

How much did I sell today?

Which products are low?

Who owes money?

What are my expenses this month?

Possible features:

- Natural language queries

- Business summaries

- Recommendations

- Voice interaction

19. Voice Features (Future)

Possible implementation:

- Speech-to-text

- Text-to-speech

- AI processing

Example:

User:

Sell 5 bottles of Fanta

System:

Recorded sale:

5 Fanta Orange

20. Useful Commands

Run application:

flutter run -d 270c77742f017ece

Clean project:

flutter clean

Install dependencies:

flutter pub get

Check devices:

flutter devices

Check Flutter environment:

flutter doctor -v

Android logs:

adb logcat

21. Known Issues

Development

- Windows desktop build unavailable because Visual Studio C++ workload is not installed.

This does not affect Android development.

Application

- Data is currently prototype/demo data.

- Persistent storage is not yet implemented.

- Final design system requires confirmation.

22. Current Achievement Summary

The project has successfully completed:

✔ Flutter setup
✔ Android recovery
✔ Device connection
✔ Java/Gradle configuration
✔ Memory issue resolution
✔ APK generation
✔ Real-device installation
✔ Responsive UI testing

Current status:

Android prototype is operational and ready for feature development.

Continuation Prompt for Future Chat

Use:

Continue Kora AI / Bujumbura Business Assistant development from the July 20, 2026 continuation report. The Flutter Android prototype is running successfully on Samsung Galaxy Note 9. Continue from the current application state. The design system has not yet been finalized, so confirm UI requirements before making visual changes.

End of Report

This version removes the unsupported black/yellow branding assumption and keeps the report factual based only on the development history and observed application state.