Kora_Business_Assistant_Development_Continuation_Report.md

# Kora Business Assistant

# Development Continuation & Troubleshooting Report

**Project Name:** Bujumbura Business Assistant / Kora AI

**Development Phase:** UI Upgrade + Device Testing Phase

**Report Purpose:** Maintain continuity for future development, debugging, and feature implementation.

---

# 1. Project Overview

Kora Business Assistant is a Flutter-based business management application designed for small business owners.

The application currently includes:

- Sales recording

- Expense tracking

- Debt management

- Inventory management

- AI assistant interface

- SQLite local database

- Provider-based state management

The project architecture has been preserved while upgrading the presentation layer.

---

# 2. Current Project Location

## Primary Development Project

Current source of truth:

C:\Users\USER\Documents\Bujumbura Business Assistant

This folder contains:

android/
ios/
lib/
test/
pubspec.yaml
analysis_options.yaml

Flutter commands must be executed from this directory.

Example:

cd "C:\Users\USER\Documents\Bujumbura Business Assistant"

---

# 3. Duplicate Project Folder Issue

A second folder exists:

C:\Users\USER\antigravity\Bujumbura-Business-Assistant

This appears to be an Antigravity workspace copy.

Status:

- Not confirmed as the main development source.

- Does not contain the active Flutter root configuration.

- Running flutter commands there resulted in:

Error: No pubspec.yaml file found.

Recommended action:

1. Verify the Documents project contains the latest changes.

2. Clean the Antigravity duplicate.

3. Remove it if confirmed unnecessary.

---

# 4. Completed UI Upgrade

## Stitch Design Integration

The application UI was redesigned based on:

Stitch Design:
BizMate AI Assistant

Project ID:
projects/2851060129844633915

The design was translated into Flutter.

---

# 5. New Dashboard Implementation

Created:

lib/views/home_view.dart

Implemented components:

## Header

Includes:

- Kora AI branding

- User greeting

- Dynamic date

- Avatar area

## KPI Bento Cards

Implemented four dashboard cards:

### Sales

Connected to:

provider.todaySalesTotal

Color:

#1565C0

### Expenses

Adapted from Stitch "Profit" card.

Connected to:

provider.expensesThisMonthTotal

Color:

#217128

### Debts

Connected to:

provider.outstandingDebtsTotal

Color:

#93000A

### Stock Alerts

Calculated from:

provider.products

Logic:

stockQuantity <= lowStockThreshold

Color:

#00575F

---

# 6. AI Insight System

Implemented dynamic business intelligence messages.

Priority:

1. Overdue customer debts

2. Low stock alerts

3. Sales activity

4. General business health message

Example:

Kora AI:
Some products are running low.
Check your inventory.

---

# 7. Quick Actions

Implemented:

## Active

### Record Sale

Route:

/record_sale

### Ask Kora AI

Route:

/assistant

## Placeholder

### Scan Receipt

Status:

Coming Soon

Future integration:

- Camera

- OCR

- Receipt extraction

### Voice Sale

Status:

Coming Soon

Future integration:

- Speech recognition

- Voice transaction creation

---

# 8. Navigation Update

Updated:

lib/main.dart

Changes:

- HomeView is now the primary dashboard.

- Old DashboardView retained as backup.

- Existing routes preserved.

Current navigation:

Home
Inventory
Debts
Expenses
Assistant

---

# 9. Verification Completed

## Flutter Analyze

Command:

flutter analyze

Result:

PASS

New code:

0 errors
0 warnings

Existing minor info messages remain:

- record_sale_view.dart

- database_test.dart

Related to:

- unused optional parameters

- missing const modifier

---

## Flutter Tests

Command:

flutter test

Result:

PASS

Tests:

8/8 passed

No database or business logic regressions detected.

---

# 10. Android Development Environment

Installed:

## Flutter

Status:

OK

Version:

Flutter 3.24.3 stable

## Android Studio

Installed:

Android Studio 2026.1.2

SDK:

Android SDK 36

---

# 11. Device Testing Setup

## Available Devices

Current detected devices:

SM N960U
Android 10
API 29

Flutter detects:

flutter devices

Output:

SM N960U (mobile)
Windows
Chrome
Edge

---

# 12. Emulator Status

Android emulator was attempted.

Selected:

Pixel 7
API 37.1

Installation failed because:

There is not enough space on disk

Available storage:

59.1 MB

Recommendation:

Use physical Android device until storage is available.

---

# 13. Current Testing Method

Run application on Samsung device:

Navigate:

cd "C:\Users\USER\Documents\Bujumbura Business Assistant"

Then:

flutter pub get

Verify:

flutter analyze

Run:

flutter run

Expected:

Kora app launches on Samsung phone.

---

# 14. Manual UI Verification Checklist

After launching:

## Dashboard

Verify:

[ ] Header matches Stitch design

[ ] KPI cards display correctly

[ ] Cards fit phone screen

[ ] Scrolling works

[ ] Colors match design

---

## Sales Flow

Test:

[ ] Open Record Sale

[ ] Create sale

[ ] Save transaction

[ ] Return home

Expected:

Sales KPI updates automatically.

---

## Expense Flow

Test:

[ ] Add expense

[ ] Return dashboard

Expected:

Expenses KPI updates.

---

## Debt Flow

Test:

[ ] Add debt

[ ] Dashboard updates

Expected:

Debt card changes.

---

## AI Assistant

Test:

[ ] Tap Ask Kora

[ ] Verify assistant opens

---

# 15. Known Issues

## Issue 1

Android emulator unavailable.

Cause:

Low disk space.

Solution:

Use physical phone or free storage.

---

## Issue 2

Windows desktop build unavailable.

Flutter doctor reports:

Visual Studio not installed

This only affects Windows desktop builds.

Android development is unaffected.

---

## Issue 3

Duplicate project directory.

Folders:

Documents\Bujumbura Business Assistant

and

antigravity\Bujumbura-Business-Assistant

Action required:

Confirm and remove unused copy.

---

# 16. Recommended Next Development Steps

## Phase 1: Complete UI Validation

- Test on physical Android phone

- Compare with Stitch design

- Adjust spacing, fonts, and responsiveness

## Phase 2: Improve Dynamic Features

Implement:

- Real Scan Receipt OCR

- Voice Sale input

- Better AI recommendations

- Business analytics

## Phase 3: Production Preparation

Tasks:

- App icon

- Splash screen

- Release signing

- APK generation

- Performance testing

---

# 17. Important Development Rule

Before changing architecture:

Verify:

1. Flutter analyze

2. Flutter test

3. Real device testing

Maintain:

- SQLite database

- Models

- BusinessProvider

- Existing routes

Avoid unnecessary changes to core business logic during UI upgrades.

---

# Current Status Summary

Status:

READY FOR REAL DEVICE TESTING

Completed:

✅ Stitch design integration

✅ Material 3 theme upgrade

✅ HomeView dashboard

✅ Provider data binding

✅ Navigation migration

✅ Flutter analyze verification

✅ Unit test verification

Next milestone:

Run Kora application on Samsung device and perform complete functional UI testing.

This document can serve as the handoff reference if development continues later or if another AI coding agent needs to understand the current state of the project.