Bujumbura Business Assistant – Project Status Report

Project Overview

Project Name: Bujumbura Business Assistant

Platform: Flutter (Android)

Application ID: com.kabiz.smartassistant

Framework: Flutter 3.44.8

Programming Language: Dart

Target Platform: Android

Current Build Status: Successful

Project Status: Ready for Google Play Console submission

Executive Summary

The Bujumbura Business Assistant project has undergone a complete modernization of its Android build environment to meet Google's latest Play Store publishing requirements.

The project was originally configured using older Android build tools that targeted Android API Level 34. Google Play now requires applications to target API Level 35 or higher for new releases. To comply with these requirements, the Android toolchain was upgraded and the project was migrated to the latest compatible versions of Flutter, Gradle, Android Gradle Plugin (AGP), Kotlin, and Java.

Following the migration, the application builds successfully in both APK and Android App Bundle (AAB) formats and is technically ready for release.

Project Objectives

The primary objectives of this upgrade were:

- Achieve Google Play API Level 35 compliance.

- Upgrade the Flutter SDK.

- Upgrade Gradle and Android build tools.

- Ensure compatibility with Java 17.

- Resolve dependency incompatibilities.

- Produce successful signed release builds.

- Prepare the application for Play Store deployment.

Development Environment

Operating System

Windows 11 Pro

Flutter

Flutter 3.44.8

Framework Revision:
058e0af2c2

Engine:
13ffd72b2f

Dart:
3.12.2

Android SDK

Android SDK 36

Compile SDK:
36

Target SDK:
35

Minimum SDK:
Inherited from Flutter configuration

Java

Java 17 (Temurin JDK)

Android Gradle Plugin

8.7.3

Gradle

8.10.2

Kotlin

2.0.21

Android Build System Upgrade

The Android build system was upgraded to satisfy Flutter 3.44.8 and Google Play publishing requirements.

Gradle Wrapper

Updated from:

- Gradle 8.3

To:

- Gradle 8.10.2

Android Gradle Plugin

Updated from:

- AGP 8.1.0

To:

- AGP 8.7.3

Kotlin

Updated from:

- Kotlin 1.8.22

To:

- Kotlin 2.0.21

Java Compatibility

Updated project compilation to Java 17.

Configured:

- Source Compatibility

- Target Compatibility

- Kotlin JVM Target

All set to Java 17.

Android SDK Configuration

The Android project now uses:

Compile SDK:
36

Target SDK:
35

This configuration satisfies Google Play's API Level 35 requirement while compiling against the latest installed Android SDK.

Flutter Configuration

The Flutter project continues using the standard Flutter Gradle plugin.

Application namespace:

com.kabiz.smartassistant

Application ID:

com.kabiz.smartassistant

The signing configuration remains unchanged.

Dependency Updates

Several package compatibility issues were resolved.

Updated Packages

- google_fonts upgraded to 8.2.1

Flutter Compatibility Fixes

Updated Material theme implementation:

- CardTheme

- CardThemeData

to support Flutter 3.44.x.

Version Management

Original version:

Version Name:

1.0.0

Version Code:

1

Updated version:

Version Name:

1.0.0

Version Code:

2

This ensures the application can be uploaded as a new release to Google Play.

Build Verification

The following build commands completed successfully.

Flutter Clean

Completed successfully.

Dependency Resolution

flutter pub get completed successfully.

Release APK

Successfully generated.

Location:

build/app/outputs/flutter-apk/app-release.apk

Approximate Size:

49.6 MB

Release App Bundle

Successfully generated.

Location:

build/app/outputs/bundle/release/app-release.aab

Approximate Size:

48.6 MB

Google Play Compliance

The application now satisfies the following requirements:

✓ Target API Level 35

✓ Modern Android Gradle Plugin

✓ Supported Gradle Version

✓ Java 17 Compatibility

✓ Flutter 3.44.8 Compatibility

✓ Release Bundle Generation

✓ Signed Android App Bundle

Issues Encountered During Upgrade

API Level Requirement

Issue:

Google Play rejected the release because the application targeted API Level 34.

Resolution:

Updated Target SDK to 35.

Flutter Upgrade

Issue:

Older Flutter version lacked compatibility with current Android tooling.

Resolution:

Upgraded Flutter to 3.44.8.

Gradle Version

Issue:

Flutter required Gradle 8.7 or newer.

Resolution:

Updated Gradle Wrapper to 8.10.2.

Android Gradle Plugin

Issue:

Older AGP version incompatible with latest Flutter tooling.

Resolution:

Migrated to AGP 8.7.3.

Kotlin Version

Issue:

Kotlin version outdated.

Resolution:

Migrated to Kotlin 2.0.21.

Java Compatibility

Issue:

AGP required Java 17.

Resolution:

Project updated to Java 17.

Theme Compatibility

Issue:

Flutter 3.44 changed Material card theme APIs.

Resolution:

Migrated to CardThemeData.

Google Fonts Compatibility

Issue:

Older google_fonts package incompatible.

Resolution:

Updated dependency.

Version Code Conflict

Issue:

Google Play reported:

"Version code 1 has already been used."

Resolution:

Incremented versionCode to 2.

Current Project Status

Flutter SDK

Completed

Android Upgrade

Completed

Gradle Upgrade

Completed

Kotlin Upgrade

Completed

Java Migration

Completed

Dependency Updates

Completed

Release APK

Completed

Release AAB

Completed

Google Play Compliance

Completed

Remaining Tasks Before Production Release

The following tasks remain outside the build process:

- Upload the latest App Bundle to Google Play Console.

- Verify that the Play Console recognizes Target SDK 35.

- Complete release notes.

- Configure testing tracks if required.

- Perform final production testing.

- Publish to Production.

Recommended Future Improvements

To improve maintainability and long-term stability:

- Upgrade remaining outdated packages.

- Replace discontinued Flutter packages.

- Implement automated CI/CD for Android builds.

- Add automated unit and integration tests.

- Enable code quality analysis in the CI pipeline.

- Configure Crashlytics and analytics monitoring.

- Add performance benchmarking.

- Improve accessibility compliance.

- Optimize application size and startup performance.

Risk Assessment

Technical Risk

Low

The application builds successfully using the latest supported Android toolchain.

Deployment Risk

Low

The project is compatible with Google Play publishing requirements.

Maintenance Risk

Medium

Some dependencies remain outdated and should be modernized in future development cycles.

Conclusion

The Bujumbura Business Assistant project has successfully completed a major Android build system modernization. The application now targets Android API Level 35, uses Flutter 3.44.8 with current Gradle, AGP, Kotlin, and Java versions, and produces successful signed APK and Android App Bundle artifacts.

The project has resolved the previously encountered issues related to API level compliance, outdated build tooling, dependency compatibility, and Play Console versioning. With the updated build environment and incremented application version code, the application is technically ready for submission to the Google Play Console.

Future work should focus on dependency modernization, automated testing, CI/CD integration, and ongoing maintenance to ensure compatibility with future Flutter and Android releases while continuing to improve application quality and user experience.